IBM AML RiskIQ

Enterprise Suite

Master Execution Plan  —  v2.0

AI-Driven Anti-Money Laundering & Financial Crime Intelligence Platform

6 Business Problems  |  4 Build Phases  |  30 Notebooks

Prepared for: Nandagopal

Date: September 29, 2026

Supersedes v1.0 (September 23, 2026) on every conflicting point

Methodology mirrored from: AMEX RiskIQ, Home Credit RiskIQ, Fraud Shield, Customer360 Navigator Enterprise Suite

# 1. Executive Summary

This plan locks in a 6-Business-Problem scope, replacing v1.0's 8-BP draft after a real feasibility review against the actual dataset: each of the 6 BPs here has independent, real ground truth or a fully computable structural signal in the IBM AML dataset — no proxy labels, no unvalidated composites.

Four BPs from the original draft were dropped on that review: Account/Entity AML Risk Scoring and Alert Escalation/SAR-Filing Prediction (both lack an independent ground-truth label in this dataset — only Is Laundering exists), GenAI SAR Narrative Assistant (a generation task with nothing to validate output against), and Alert Prioritization & Case Decision Engine (a composite/policy layer, not an independently trained model). Two BPs were added because the dataset directly supports them and they are real, high-priority named functions at top-tier banks: Structuring/Smurfing Detection and Correspondent Banking & Cross-Border Wire Risk.

Every standing rule from the four prior platforms carries forward unchanged: zero-fabrication, the Claude execution-boundary rule, WARP (extended here with thermal protection), HYPER, the 6-Gate SOP mapped to CRISP-DM, the two-gate verdict architecture, and the Evidence Ledger. Nineteen concrete, real-bug-derived lessons from the AMEX and Home Credit builds are consolidated in LESSONS_LEARNED_APPLIED.md at the project root and referenced throughout rather than repeated in full.

FLAG — This is v2.0 of the plan. v1.0 (2026-09-23) proposed the 8-BP scope as an unconfirmed default; it has since been reviewed problem-by-problem against real dataset ground-truth availability and cross-checked against real AML terminology from primary regulatory sources. This version is the confirmed, final scope.

# 2. Confirmed Foundations

## 2.1 Dataset

| Item | Detail |
| --- | --- |
| Source | Kaggle — “IBM Transactions for Anti Money Laundering (AML)” (ealtman2019) |
| Provenance | IBM Research / Altman et al., NeurIPS 2023 (arXiv:2306.16424) |
| Nature | Fully synthetic transaction data |
| Variants | 6 total: HI-Small, HI-Medium, HI-Large, LI-Small, LI-Medium, LI-Large |
| Confirmed genuine on-device | C:\Users\rnand\Downloads\IBM AML RISKIQ DATASET\ — real headers verified for all 3 file types per variant |
| Row-count cross-check vs. published paper | All 6 variants now independently confirmed (2026-09-29). HI-Small/LI-Small/HI-Medium/LI-Medium: near-exact match to Table 4. HI-Large: 179,702,230 lines (179,702,229 real transactions). LI-Large: 176,066,558 lines (176,066,557 real transactions) — both a near-exact match to the paper's expected ~180M/~176M scale |
| Real schema (Trans.csv) | Timestamp, From Bank, Account, To Bank, Account.1, Amount Received, Receiving Currency, Amount Paid, Payment Currency, Payment Format, Is Laundering |
| Real schema (accounts.csv) | Bank Name, Bank ID, Account Number, Entity ID, Entity Name |
| Typologies (Patterns.txt, real ground truth) | 8: fan-out, fan-in, gather-scatter, scatter-gather, cycle, random, bipartite, stack |
| Build target | HI-Small for all primary development — config-driven re-point to Medium/Large once proven correct |

## 2.2 Environment

- Project root: C:\Users\rnand\Documents\IBM_AML_RiskIQ_Enterprise_Suite\ (Windows, connected as the “Documents” folder)

- Folder structure re-locked 2026-09-29 to the 6-BP scope — see PROJECT_STRUCTURE_LOCKED.md for the full layout and the no-rename-after-first-write rule

- src/utils/ is scaffolded (folder + README only) but not yet populated with real code — Notebook 00 and BP1 Notebook 1 will deliver the first real project_root.py and performance_setup.py

- Top-level layout: docs/, data/{raw,processed,external}, notebooks/, src/{typology,features,models,reporting,utils}, tests/, models/, reports/, powerbi/, configs/, .github/workflows/, logs/, github_repo/ (staged push mirror), kaggle/, linkedin/

# 2.3 Multi-Variant Dataset Usage & Validation Strategy

Six variants exist, each an independently-generated synthetic simulation — not subsamples of one another. Two axes: HI vs. LI (Higher vs. Lower embedded illicit-transaction ratio — LI is the realistic, harder case: laundering as a rare needle in a huge haystack, closer to what a real bank sees; HI is deliberately easier, generated with proportionally more laundering activity for fast development). Small vs. Medium vs. Large (independent simulations at increasing transaction volume).

FLAG — Hard rule: variants are never merged or concatenated. Each variant has its own Entity IDs/Bank IDs — pooling rows across variants would mix unrelated synthetic worlds. “Using multiple variants” always means separate runs of the same notebook, compared side by side and explicitly labeled by which variant produced which number — never a blended, unlabeled figure.

## Per-notebook staged pattern (every BP)

| Notebook | Variant(s) used | Why |
| --- | --- | --- |
| 1. Business Understanding | HI-Small + LI-Small, side by side | Cheap at Small scale; documents the real illicit-ratio difference before any model is built |
| 2. Feature Eng. & Modeling | HI-Small only | Fast build/debug iteration — never the reported result |
| 3. Statistical Validation | HI-Small + the BP's mandatory realism tier | Same notebook re-pointed via one config line, re-run for real, both reported side by side |
| 4. Reporting | Whichever real runs Notebook 3 produced, each labeled by variant | Never blends numbers from different variants unlabeled |

FLAG — Locked policy (user-confirmed 2026-09-29): LI-Medium is the mandatory realism-validation tier for every BP before its results count as final — already independently row-count-verified. HI-Large/LI-Large stay an optional stretch validation per BP, not blocking, now that both files' real row counts are independently confirmed (Section 2.1).

## Per-BP validation-tier detail

| BP | Needs beyond HI-Small | Mandatory tier | Optional stretch |
| --- | --- | --- | --- |
| BP1 Transaction Monitoring | The realistic-imbalance stress test itself | LI-Medium | LI-Large |
| BP2 Typology Detection | Enough real examples of each of the 8 typologies | LI-Medium (or HI-Medium) | HI-Large / LI-Large |
| BP3 Network Intelligence | Real network complexity at real scale — benefits MOST from Large | LI-Medium | HI-Large or LI-Large — genuinely worth it |
| BP4 Structuring/Smurfing | Enough real structuring instances + imbalance check | LI-Medium | LI-Large |
| BP5 Correspondent Banking | Enough distinct banks/countries for a real story | HI-Medium or LI-Medium | HI-Large |
| BP6 Enterprise Rollup | Nothing new — inherits BP1–BP5's choices | N/A (pass-through) | N/A |

One legitimate cross-variant technique, used sparingly and always labeled as such: for BP1/BP2/BP4, scoring a model trained on HI-Small against LI-Small's transactions is a real, honest out-of-distribution generalization check — reported explicitly as that, never presented as a standard holdout metric, since LI-Small's ground truth belongs to entirely different synthetic entities than whatever the model trained on.

# 3. Business Problem Portfolio — 6 BPs, All Independently Ground-Truth-Verifiable

| BP | Business Problem | Real-world name (verified) | Ground truth |
| --- | --- | --- | --- |
| BP1 | Transaction Monitoring & Suspicious Activity Detection | “Transaction monitoring system” (Fed consent order, AmEx Bank Int'l) | Is Laundering — real, direct label |
| BP2 | Typology & Red-Flag Pattern Detection | “Red flags” (FinCEN assessment, JPMorgan Chase) | Patterns.txt — real, 8 typologies |
| BP3 | Transaction Network & Graph Intelligence | Not independently confirmed as AMEX/JPM-specific term | Account graph structure — real, no label needed |
| BP4 | Structuring & Smurfing Detection | BSA structuring statute, 31 U.S.C. §5324 | Amount/timing patterns vs. Is Laundering |
| BP5 | Correspondent Banking & Cross-Border Wire Risk | Industry-wide priority post-HSBC/SCB/Danske actions | From/To Bank + country-tagged accounts.csv |
| BP6 | Enterprise AML Compliance Monitoring & Regulatory Reporting | “AML Compliance Program” (JPMorgan Chase official page) | Pure rollup of BP1–BP5 |

## 3.1 Dropped from the original 8-BP draft

- Account/Entity AML Risk Scoring — real terminology at AMEX (“customer assessment risk-ratings”), but accounts.csv carries no independent risk label; would be a proxy built by aggregating BP1's own label upward, not independently validated

- Alert Escalation / SAR-Filing Prediction — no independent SAR-filed/not-filed label exists anywhere in this dataset, only Is Laundering

- GenAI SAR Narrative Assistant — a generation task with no ground truth to validate output against

- Alert Prioritization & Case Decision Engine — a composite/policy layer over the other BPs' scores, not an independently trained or validated model

## 3.2 Phase grouping

| Phase | BPs | Rationale |
| --- | --- | --- |
| Phase 1 — Detection Foundation | BP1, BP2 | No upstream dependency; both train directly against real dataset labels |
| Phase 2 — Network & Specialized Typology | BP3, BP4 | BP3 soft-depends on BP1's entity scores; BP4 reuses BP2's typology groundwork |
| Phase 3 — Cross-Border Intelligence | BP5 | Independently trainable, consumes BP1–BP4 as contextual features where useful |
| Phase 4 — Executive & Regulatory Intelligence | BP6 | Pure rollup, built last, reads every prior BP's own summary JSON |

# 4. Per-Business-Problem Notebook Lifecycle

4 notebooks per BP — confirmed choice, AMEX pattern, matches the already-drafted BP1 Notebook 1.

| # | Notebook | Purpose |
| --- | --- | --- |
| 1 | Business Understanding & Policy | Frames the business question, defines outcome-free policy/thresholds, documents every ASSUMPTION with a source |
| 2 | Feature Engineering & Modeling | Builds features (incl. graph features for BP3), runs the model-benchmark spec (Section 5), selects champion |
| 3 | Statistical Validation & Deployment | Bootstrap CI, calibration, leakage/boundary checks, deployable FastAPI scorer + live self-test |
| 4 | Compliance-Impact Reporting & Packaging | That BP's own executive rollup: five-format package (Section 7) |

## 4.1 Standing lifecycle rules

- Zero-fabrication and the execution-boundary rule (Claude writes notebooks/src only, never executes — not even a fixture — in the sandbox; all real numbers come from the user's own run)

- One markdown intro cell + one code cell per notebook; idempotent overwrite-in-place outputs; RANDOM_SEED = 42

- Two-gate verdict architecture: structural [CHECK] gate vs. a separately named statistical-robustness gate, never forced onto an ill-fitting test

- configure_performance() called as the literal first executable step, before any heavy import (Lesson #5)

- A stale __pycache__ check after every src/ change (Lesson #6); every computed ratio gets an explicit undefined-count check, never a silent impute (Lesson #7)

- A BP's report package is gated only on the structural [CHECK] gate, never on the statistical-robustness verdict (Lesson #14); no threshold is ever quietly tuned toward a target verdict (Lesson #15)

# 5. Model Benchmark Specification — AML-Adapted

## 5.1 Imbalance handling

- PR-AUC (never ROC-AUC alone) as the primary champion-selection metric

- Cost-sensitive class weighting, never naive resampling as the default

- Decision threshold from a real cost curve, not the default 0.5

## 5.2 Candidate set

- Stage A (screen, real single split): LightGBM, XGBoost, CatBoost, Random Forest, plus Isolation Forest as an unsupervised comparator (reported, never blended in)

- Stage B (5-fold CV, top-2 supervised): champion = higher mean CV PR-AUC; SHAP + LIME for the champion only; formal CV report with per-fold variance

## 5.3 Graph / network leakage discipline (Lesson #11)

Every graph feature (BP3, and any BP reusing an entity-level graph feature) is computed only from the train-time snapshot; no test-period edges, aggregates, or community-detection output may leak into training features. Enforced as its own structural [CHECK] gate, documented per-BP in that BP's configs/bpN_*.yaml.

## 5.4 Deployable scoring services (AMEX Phase-2-hardening pattern)

Each BP that reaches Notebook 3 gets a FastAPI service wrapping its real scoring function, verified bit-identical to direct computation, with a self-test that checks every real row it can reach — never one sample row (Lesson #4) — and reports a magnitude column on any mismatch. Any weighted-sum reconstruction must replicate the source notebook's real iteration order exactly (Lesson #3); any consumed value must be full-float-precision, never display-rounded or independently recomputed (Lesson #2).

# 6. Regulatory & Compliance Framework

| Framework | Applies to |
| --- | --- |
| Bank Secrecy Act (31 U.S.C. §5311) | Platform-wide |
| BSA structuring statute (31 U.S.C. §5324) | BP4 |
| USA PATRIOT Act §326 (CIP), §314(a)/(b) | BP1, BP5 |
| FinCEN SAR filing requirements (31 CFR §1020.320) | BP1, BP2 (evidence only — not a SAR-prediction model) |
| OFAC sanctions-list screening | BP1, BP5 |
| FFIEC BSA/AML Examination Manual (5 pillars) | Platform-wide |
| FATF 40 Recommendations | BP2, BP6 |
| Wolfsberg AML Principles (correspondent banking) | BP5, BP6 |
| SR 11-7 Model Risk Management | Every model-bearing BP |
| GDPR / cross-border data handling | BP3, BP5 |

## 6.1 Fairness / bias testing

Unchanged from v1.0: the confirmed schema carries no demographic fields, so an ECOA/FCRA-style disparate-impact test is not computable here. Flagged “Not Possible — Data Limitation,” never silently skipped.

# 7. Deliverables Package per Business Problem

Every BP closes with a five-format executive package, generated by the shared src/reporting/report_builder.py module (Home Credit's proven pattern — built once, imported by every BP, never hand-coded per notebook):

- Standalone deployable FastAPI scoring service (Section 5.4)

- Word report + Excel workbook (real formulas, an Assumptions sheet built first with yellow fill / blue font for every hardcoded input, AutoFilter, recalc-verified)

- Interactive HTML dashboard — Chart.js bundled locally, never CDN-loaded; real slicers/filters, KPI tiles, vanilla-JS interactivity, not static images; the dataviz skill's validated CVD-tested palette

- PowerPoint executive deck (board/investigator-briefing version of the same real numbers)

- PDF export, rendered from the Word report or deck — never a separately authored source of numbers

Metrics reframed to compliance-impact terms: false-positive reduction (investigator hours saved), true-positive/typology-confirmation uplift, alert-to-case conversion ratio where applicable, illustrative regulatory-exposure-avoidance explicitly labeled ASSUMPTION. Dollar figures always with B/M shorthand. MODEL_CARD.md + CHANGELOG.md per BP. Docker packaging per BP with the build context documented in the Dockerfile header and MODEL_CARD.md.

FLAG — The moment a BP's HTML dashboard is committed to github_repo/, that BP's own README and the root README both get a “Live Dashboard” link added immediately — GitHub's file browser only shows raw source for .html; only a linked GitHub Pages URL renders it (Lesson #13).

# 7A. Before/After Financial Impact — Mandatory in Every BP

A model's real performance metrics alone are not a financial-impact story on their own — no reader can judge impact without knowing what the same real holdout looked like before the model existed. Every BP computes both sides on the SAME real holdout run, in that BP's own Notebook 3, and surfaces the comparison as the lead table + chart in Notebook 4's five-format package: a table with columns Metric | Before (baseline) | After (ML model) | Delta | $ Impact, a paired bar or waterfall chart, and — for BP6's platform rollup — the platform's main KPI row. Neither side is ever estimated or carried over from a different dataset; both are real-computed by the same run that produces the champion model. False-positive-reduction $ savings and true-positive/detection uplift are always reported as two separate lines, never summed into one blended dollar figure (same discipline as the BENEFIT/COST CONTEXT/PORTFOLIO SCALE separation in Section 8).

## 7A.1 Per-BP “Before” baseline (real, same-data, never a straw-man)

| BP | Before (baseline) | After (ML model) |
| --- | --- | --- |
| BP1 Transaction Monitoring | Fixed-dollar-threshold rule, no other logic | Real precision/recall at the selected model threshold |
| BP2 Typology Detection | Single-typology heuristic (obvious cases only) | Real per-typology recall across all 8 patterns |
| BP3 Network Intelligence | Single-account (non-network) review | Graph-connected-cluster review (volume-scale KPI, not dollarized without a sourced per-account cost) |
| BP4 Structuring/Smurfing | Fixed threshold-adjacent rule | Multi-transaction/multi-timeframe split-pattern detection |
| BP5 Correspondent Banking/Cross-Border | Binary high-risk-country-list screening | ML-scored cross-border risk signal |
| BP6 Enterprise Rollup | — | Pure sum of BP1–BP5's own already-computed deltas, shown as the platform's main KPI row |

Implementation: one shared build_before_after_comparison() function in src/reporting/report_builder.py, written once and reused by all 6 BPs — never a hand-coded per-BP dollar figure. Full detail in LESSONS_LEARNED_APPLIED.md Lesson #16.

# 7B. No Synthetic Placeholder Output, Ever — Original Insight Required

Two rules already implicit in zero-fabrication (Section 1), stated explicitly here per direct instruction:

- A notebook delivered before its real run prints “NOT YET COMPUTED — requires a real run on real data” for any section needing a real number, never a synthetic/illustrative placeholder dressed up as a result — BP1 Notebook 1's EDA section already does this and is the template for every notebook after it

- Every BP's Notebook 4 narrative states at least one real, dataset-specific observation from that BP's own actual run — generic AML textbook language is acceptable only as background/definition text, never as a stated finding or a justification for a business recommendation

FLAG — Full detail in LESSONS_LEARNED_APPLIED.md Lesson #17.

# 8. Executive Rollup Architecture

- Per-BP rollup: each BP's own Notebook 4 is that problem's executive rollup — its own five-format package, not a raw results dump

- Platform-wide rollup: 4 phase-level rollup notebooks + 1 platform-level master rollup, pure pass-throughs reading each BP's own already-computed summary JSON, recomputing nothing

Both the phase-level rollups and the platform-level master rollup ship the identical five-format package used at BP level, scaled to phase-wide and platform-wide numbers.

Three financial categories never blended, in every rollup:

- BENEFIT — summed into a headline run-rate

- COST CONTEXT — informational only, never summed

- PORTFOLIO SCALE — volume context only

# 9. WARP — Resource Governance (Extended: Thermal Protection)

Unchanged core: configure_performance() sets a hardware-detected thread ceiling via env vars (OMP_NUM_THREADS, OPENBLAS_NUM_THREADS, MKL_NUM_THREADS, NUMEXPR_NUM_THREADS, POLARS_MAX_THREADS, RAYON_NUM_THREADS) before any heavy import — a safety CAP at ~92% of logical cores and ~92% of RAM, never 100%, never a floor to force by padding workload. No GPU/NPU path exists in this stack for WARP to activate.

## 9.1 New — thermal protection

Added at the user's explicit request: a thermal_checkpoint() context manager in performance_setup.py inserts a real time.sleep(12) pause — 12 seconds, user-confirmed 2026-09-29 (no longer an assumption) — after any operation tagged heavy: a full CSV/Parquet load, a model .fit() call, a graph-construction step. Not applied after every cell — only after genuinely heavy operations. This code runs on the user's machine when the notebook runs; Claude never executes it. Not yet written to disk as of this plan's date — queued as part of Notebook 00's build.

# 9.2 Polars & Vectorization — Mandatory

A coding-technique mandate, separate from WARP's resource-ceiling mandate above — both apply together. Every heavy data operation uses Polars lazy scan + expression API (pl.scan_csv(...).select(...).filter(...).collect(), column-projected) or DuckDB SQL, never eager pandas on the larger variants. Every per-row transformation is a vectorized Polars/NumPy expression — never a Python-level .apply(), .iterrows(), or manual for-loop over rows. The goal: turn a full-dataset operation that would take hours in interpreted row-by-row Python (e.g. loading and aggregating HI-Large's ~17GB file) into minutes, and per-transaction feature computations into milliseconds, through columnar/vectorized execution. load_csv_cached() (already in performance_setup.py, Parquet-over-CSV) is used for any file read more than once across notebooks in the same BP.

Every notebook wraps its heaviest operations in the existing timer/timed utilities from performance_setup.py and prints the real measured elapsed time. Claude never states an expected speedup number without the user's own real run confirming it — zero-fabrication applies to performance claims exactly as it does to model metrics. Full detail in LESSONS_LEARNED_APPLIED.md Lesson #18.

# 9.3 Ultra-High-Quality Performance Standard — Real Techniques From Prior Platforms' Logs

Compiled directly from the real, dated bugfix/build-history logs of AMEX RiskIQ and Home Credit RiskIQ — the only two prior platforms with a dedicated, detailed performance-lesson record (Fraud Shield and Customer360 Navigator have no equivalent log to draw from, honestly disclosed rather than assumed). Every technique below is a real fix to a real, user-reported slow-runtime or low-utilization bug on one of those platforms, not a generic best-practice list — each is now mandatory on this platform:

- WARP ceiling actually applied before import (Lesson #5): configure_performance() runs as the literal first executable step, before Polars/pandas/scikit-learn/XGBoost/LightGBM/CatBoost are imported. Home Credit's real regression: a configured 90–95% ceiling sat unused because the env vars were set after those libraries had already imported — the real run measured only ~20% CPU / ~50% RAM on an 8-core/16-thread machine.

- No-multicore-benefit models dropped from candidate sets: scikit-learn's GradientBoostingClassifier (no real multi-core support) and LogisticRegression (n_jobs has no effect for binary classification) are excluded from this platform's Stage-A benchmark screen if either would otherwise be included.

- Parquet-over-CSV caching (load_csv_cached() in performance_setup.py): any file read more than once across a BP's notebooks is cached to Parquet on first read; every later read hits the cached Parquet file instead of re-parsing raw CSV text.

- Lazy, column-projected scans over eager full loads: pl.scan_csv(path).select([...]).filter(...).group_by(...).agg(...).collect() — only the columns and rows actually needed are ever materialized. Proven on AMEX's real 16GB+ raw Kaggle CSV; directly applicable to this project's own ~17GB HI-Large file.

- Closed-form / multinomial resampling over brute-force bootstrap (real slow-runtime bug, Home Credit Notebook 05): a bootstrap CI on a chi-square/Cramer's V statistic was rebuilding a pandas.crosstab from scratch on each of 500 row-level resamples over ~1.67M real rows. Fixed by drawing directly from the already-computed contingency table via rng.multinomial(n, p) — mathematically equivalent, orders of magnitude faster. Mandated for every bootstrap CI this platform computes (BP2's per-typology chi-square/Cramer's V tests, BP4's structuring-pattern significance tests, and any other categorical-association CI).

- Vectorized, batched simulation over per-iteration Python loops (Home Credit MP2 Notebook 03, real Vasicek capital Monte Carlo): any simulation draws one batched array (rng.<dist>(size=(N_SIMS, ...))) and reduces it with array operations — never a Python for-loop over simulation trials. Applies to any resampling/simulation step this platform needs (e.g. a network-propagation or alert-volume simulation in BP3/BP6).

- Eliminate redundant recomputation across notebook stages (real architectural fix, AMEX Notebook 27 to 28): a downstream notebook reads an earlier notebook's own saved full-precision value directly rather than reloading a multi-GB source file and recomputing the same statistic — a genuine efficiency win that also removes an entire class of drift bug (see Lesson #2). Mandated for every BP-to-BP handoff on this platform: BP6's rollup never recomputes what BP1–BP5 already computed; a BP's later notebook never re-derives a feature its own earlier notebook already engineered.

- timer/timed instrumentation on every heavy step: every notebook prints the real measured elapsed time for each heavy operation — the only legitimate basis for any speed claim on this platform.

FLAG — On “milliseconds to nanoseconds” (user's stated target, addressed honestly): a single vectorized Polars/NumPy expression over a column genuinely executes at microsecond-to-nanosecond-per-row scale, because it runs as compiled, SIMD-vectorized machine code rather than interpreted per-row Python — that per-operation bar is real, achievable, and is the mandated code-quality standard for every transformation in this project (never .apply(), .iterrows(), or a manual loop, per Lesson #18). Total end-to-end wall-clock time for a full BP run against real data (up to ~17GB per file) is a separate, honest number: measured live via timer/timed on the user's own machine and reported as-is in that notebook's output and in Section 7A. No notebook or report on this platform claims a nanosecond TOTAL runtime — only genuinely nanosecond/microsecond-scale PER-OPERATION vectorized execution, the same zero-fabrication discipline that governs every other number this project reports. Full detail in LESSONS_LEARNED_APPLIED.md Lesson #19.

# 10. HYPER — Delivery Acceleration

10 techniques adopted, 2 excepted — carried from AMEX's Hypersonic pass (full detail in LESSONS_LEARNED_APPLIED.md, Lesson #12):

- One master notebook template cloned per BP; the same Dockerfile/CI workflow/Makefile/pyproject.toml reused across all 6 BPs

- Notebook-writing, infra, and API/testing run as parallel work streams; batched commits across several notebooks

- One parametric notebook driven by configs/bpN_*.yaml; a shared src/ component library built once

- Auto-generated per-BP docs from docstrings; pre-commit hooks rejecting bad commits before push

- Parallel CI jobs; a per-BP incremental-validation gate before the next BP starts

FLAG — Excepted (never applied on this project): smoke-test-only as a substitute for full coverage — this platform's tests stay full/bit-exact; unverified CLI scaffolding tools — hand-written instead.

# 11. Project Structure & Governance

Folder layout: see PROJECT_STRUCTURE_LOCKED.md, re-locked 2026-09-29 to the 6-BP scope. Governance files at project root, added 2026-09-29 to match AMEX's Phase-2-hardening “Global Standard” pattern:

- .github/ISSUE_TEMPLATE/ (bug_report, feature_request, model_improvement)

- .github/PULL_REQUEST_TEMPLATE.md, pyproject.toml, Makefile

- BENCHMARKS.md — consolidated real baseline-vs-model comparisons, populated only from real run numbers

- .pre-commit-config.yaml

- CI split into ci.yml (lint/test/notebook-syntax) and code-quality.yml (bandit security scan of src/ — extra weight given AML data sensitivity)

requirements.txt updated 2026-09-29: removed the now-dead GenAI/NLP stack (spacy, sentence-transformers, transformers, tokenizers); added python-pptx (was missing despite the five-format package requiring it), lime, imbalanced-learn, pytest-cov, bandit.

# 12. CRISP-DM / AGILE / SMART / 6-Gate SOP

Each BP notebook lifecycle maps to CRISP-DM: Notebook 1 = Business Understanding; Notebook 2 = Data Preparation + Modeling; Notebook 3 = Evaluation + Deployment; Notebook 4 = compliance-specific reporting layered on top. The 6-Gate SOP (Gate 1 Business Understanding through Gate 6 Production Packaging/Governance) is the same governance overlay used on Home Credit, tracked per BP in the Evidence Ledger.

AGILE sequencing: each BP is its own sprint-sized unit of work, one BP completed and validated before the next starts. SMART framing applies to every headline finding in every BP's Notebook 4: specific (a named metric), measurable (a real computed number), achievable (grounded in what the dataset can actually support), relevant (tied to a real regulatory or operational driver), time-bound (framed against a stated run-rate or reporting period).

# 13. GitHub / Kaggle Packaging

- git init/commit never happens inside the mounted Documents folder (fuseblk blocks the unlink git's object store needs — Lesson #9); content is staged in github_repo/, then committed and pushed from a real local disk path outside any mounted/proxied folder

- A GitHub PAT is verified via a non-empty x-oauth-scopes header containing “repo” before use (Lesson #10), and revoked after the push completes

- Kaggle: 50-character title hard cap (confirmed real constraint from Home Credit's MP3/MP4 pushes, both initially exceeded it)

- Any Kaggle-published notebook never embeds the author's real local file paths — an env-var fallback only, checked after the native /kaggle/input resolution finds nothing

# 14. Open Decisions Requiring Confirmation

| Item | Status |
| --- | --- |
| Dataset variant | RESOLVED — HI-Small for primary build |
| Per-BP notebook count | RESOLVED — 4 notebooks |
| Folder / BP structure | RESOLVED — clean rebuild to the 6-BP scaffold |
| Project name | RESOLVED — IBM AML RiskIQ |
| Thermal-protection exact cadence | RESOLVED 2026-09-29 — 12 seconds, user-confirmed |
| GitHub repo name | RESOLVED 2026-09-29 — IBM_AML_RiskIQ_Enterprise_Suite, user-confirmed |

All open decisions are now resolved. Nothing outstanding blocks Notebook 00 / BP1 build start.

# 15. Lineage & Sources

Built from the original v1.0 plan (2026-09-23), the real device-verified PROJECT_STRUCTURE_LOCKED.md and LESSONS_LEARNED_APPLIED.md (both already present on-device, predating this session — read and reconciled with, not overwritten wholesale, 2026-09-29), and the standing methodology documented for AMEX RiskIQ and Home Credit RiskIQ (both independently re-read this session). Fraud Shield and Customer360 Navigator remain named as the platforms this project's original folder scaffold was mirrored from 1:1; their detailed build methodology was not independently re-verified in this session beyond that structural match — no dedicated memory record for either exists to check against, honestly noted rather than assumed.