IBM AML RiskIQ

Enterprise Suite

Master Execution Plan  —  v2.0

AI-Driven Anti-Money Laundering & Financial Crime Intelligence Platform

6 Business Problems  |  4 Build Phases  |  30 Notebooks

Prepared for: Nandagopal

Date: September 29, 2026

Supersedes v1.0 (September 23, 2026) on every conflicting point

Methodology mirrored from: AMEX RiskIQ, Home Credit RiskIQ, Fraud Shield, Customer360 Navigator Enterprise Suite

# 1. Executive Summary

This plan locks in a 6-Business-Problem scope, replacing v1.0's 8-BP draft after a real feasibility review against the actual dataset: each of the 6 BPs here has independent, real ground truth or a fully computable structural signal in the IBM AML dataset — no proxy labels, no unvalidated composites.

Four BPs from the original draft were dropped on that review: Account/Entity AML Risk Scoring and Alert Escalation/SAR-Filing Prediction (both lack an independent ground-truth label in this dataset — only Is Laundering exists), GenAI SAR Narrative Assistant (a generation task with nothing to validate output against), and Alert Prioritization & Case Decision Engine (a composite/policy layer, not an independently trained model). Two BPs were added because the dataset directly supports them and they are real, high-priority named functions at top-tier banks: Structuring/Smurfing Detection and Correspondent Banking & Cross-Border Wire Risk.

Every standing rule from the four prior platforms carries forward unchanged: zero-fabrication, the Claude execution-boundary rule, WARP (extended here with thermal protection), HYPER, the 6-Gate SOP mapped to CRISP-DM, the two-gate verdict architecture, and the Evidence Ledger. Fifteen concrete, real-bug-derived lessons from the AMEX and Home Credit builds are consolidated in LESSONS_LEARNED_APPLIED.md at the project root and referenced throughout rather than repeated in full.

FLAG — This is v2.0 of the plan. v1.0 (2026-09-23) proposed the 8-BP scope as an unconfirmed default; it has since been reviewed problem-by-problem against real dataset ground-truth availability and cross-checked against real AML terminology from primary regulatory sources. This version is the confirmed, final scope.

# 2. Confirmed Foundations

## 2.1 Dataset

| Item | Detail |
| --- | --- |
| Source | Kaggle — “IBM Transactions for Anti Money Laundering (AML)” (ealtman2019) |
| Provenance | IBM Research / Altman et al., NeurIPS 2023 (arXiv:2306.16424) |
| Nature | Fully synthetic transaction data |
| Variants | 6 total: HI-Small, HI-Medium, HI-Large, LI-Small, LI-Medium, LI-Large |
| Confirmed genuine on-device | C:\Users\rnand\Downloads\IBM AML RISKIQ DATASET\ — real headers verified for all 3 file types per variant |
| Row-count cross-check vs. published paper | HI-Small, LI-Small, HI-Medium, LI-Medium: near-exact match to Table 4. HI-Large / LI-Large: not independently row-counted (check interrupted, not retried) |
| Real schema (Trans.csv) | Timestamp, From Bank, Account, To Bank, Account.1, Amount Received, Receiving Currency, Amount Paid, Payment Currency, Payment Format, Is Laundering |
| Real schema (accounts.csv) | Bank Name, Bank ID, Account Number, Entity ID, Entity Name |
| Typologies (Patterns.txt, real ground truth) | 8: fan-out, fan-in, gather-scatter, scatter-gather, cycle, random, bipartite, stack |
| Build target | HI-Small for all primary development — config-driven re-point to Medium/Large once proven correct |

## 2.2 Environment

- Project root: C:\Users\rnand\Documents\IBM_AML_RiskIQ_Enterprise_Suite\ (Windows, connected as the “Documents” folder)

- Folder structure re-locked 2026-09-29 to the 6-BP scope — see PROJECT_STRUCTURE_LOCKED.md for the full layout and the no-rename-after-first-write rule

- src/utils/ is scaffolded (folder + README only) but not yet populated with real code — Notebook 00 and BP1 Notebook 1 will deliver the first real project_root.py and performance_setup.py

- Top-level layout: docs/, data/{raw,processed,external}, notebooks/, src/{typology,features,models,reporting,utils}, tests/, models/, reports/, powerbi/, configs/, .github/workflows/, logs/, github_repo/ (staged push mirror), kaggle/, linkedin/

# 3. Business Problem Portfolio — 6 BPs, All Independently Ground-Truth-Verifiable

| BP | Business Problem | Real-world name (verified) | Ground truth |
| --- | --- | --- | --- |
| BP1 | Transaction Monitoring & Suspicious Activity Detection | “Transaction monitoring system” (Fed consent order, AmEx Bank Int'l) | Is Laundering — real, direct label |
| BP2 | Typology & Red-Flag Pattern Detection | “Red flags” (FinCEN assessment, JPMorgan Chase) | Patterns.txt — real, 8 typologies |
| BP3 | Transaction Network & Graph Intelligence | Not independently confirmed as AMEX/JPM-specific term | Account graph structure — real, no label needed |
| BP4 | Structuring & Smurfing Detection | BSA structuring statute, 31 U.S.C. §5324 | Amount/timing patterns vs. Is Laundering |
| BP5 | Correspondent Banking & Cross-Border Wire Risk | Industry-wide priority post-HSBC/SCB/Danske actions | From/To Bank + country-tagged accounts.csv |
| BP6 | Enterprise AML Compliance Monitoring & Regulatory Reporting | “AML Compliance Program” (JPMorgan Chase official page) | Pure rollup of BP1–BP5 |

## 3.1 Dropped from the original 8-BP draft

- Account/Entity AML Risk Scoring — real terminology at AMEX (“customer assessment risk-ratings”), but accounts.csv carries no independent risk label; would be a proxy built by aggregating BP1's own label upward, not independently validated

- Alert Escalation / SAR-Filing Prediction — no independent SAR-filed/not-filed label exists anywhere in this dataset, only Is Laundering

- GenAI SAR Narrative Assistant — a generation task with no ground truth to validate output against

- Alert Prioritization & Case Decision Engine — a composite/policy layer over the other BPs' scores, not an independently trained or validated model

## 3.2 Phase grouping

| Phase | BPs | Rationale |
| --- | --- | --- |
| Phase 1 — Detection Foundation | BP1, BP2 | No upstream dependency; both train directly against real dataset labels |
| Phase 2 — Network & Specialized Typology | BP3, BP4 | BP3 soft-depends on BP1's entity scores; BP4 reuses BP2's typology groundwork |
| Phase 3 — Cross-Border Intelligence | BP5 | Independently trainable, consumes BP1–BP4 as contextual features where useful |
| Phase 4 — Executive & Regulatory Intelligence | BP6 | Pure rollup, built last, reads every prior BP's own summary JSON |

# 4. Per-Business-Problem Notebook Lifecycle

4 notebooks per BP — confirmed choice, AMEX pattern, matches the already-drafted BP1 Notebook 1.

| # | Notebook | Purpose |
| --- | --- | --- |
| 1 | Business Understanding & Policy | Frames the business question, defines outcome-free policy/thresholds, documents every ASSUMPTION with a source |
| 2 | Feature Engineering & Modeling | Builds features (incl. graph features for BP3), runs the model-benchmark spec (Section 5), selects champion |
| 3 | Statistical Validation & Deployment | Bootstrap CI, calibration, leakage/boundary checks, deployable FastAPI scorer + live self-test |
| 4 | Compliance-Impact Reporting & Packaging | That BP's own executive rollup: five-format package (Section 7) |

## 4.1 Standing lifecycle rules

- Zero-fabrication and the execution-boundary rule (Claude writes notebooks/src only, never executes — not even a fixture — in the sandbox; all real numbers come from the user's own run)

- One markdown intro cell + one code cell per notebook; idempotent overwrite-in-place outputs; RANDOM_SEED = 42

- Two-gate verdict architecture: structural [CHECK] gate vs. a separately named statistical-robustness gate, never forced onto an ill-fitting test

- configure_performance() called as the literal first executable step, before any heavy import (Lesson #5)

- A stale __pycache__ check after every src/ change (Lesson #6); every computed ratio gets an explicit undefined-count check, never a silent impute (Lesson #7)

- A BP's report package is gated only on the structural [CHECK] gate, never on the statistical-robustness verdict (Lesson #14); no threshold is ever quietly tuned toward a target verdict (Lesson #15)

# 5. Model Benchmark Specification — AML-Adapted

## 5.1 Imbalance handling

- PR-AUC (never ROC-AUC alone) as the primary champion-selection metric

- Cost-sensitive class weighting, never naive resampling as the default

- Decision threshold from a real cost curve, not the default 0.5

## 5.2 Candidate set

- Stage A (screen, real single split): LightGBM, XGBoost, CatBoost, Random Forest, plus Isolation Forest as an unsupervised comparator (reported, never blended in)

- Stage B (5-fold CV, top-2 supervised): champion = higher mean CV PR-AUC; SHAP + LIME for the champion only; formal CV report with per-fold variance

## 5.3 Graph / network leakage discipline (Lesson #11)

Every graph feature (BP3, and any BP reusing an entity-level graph feature) is computed only from the train-time snapshot; no test-period edges, aggregates, or community-detection output may leak into training features. Enforced as its own structural [CHECK] gate, documented per-BP in that BP's configs/bpN_*.yaml.

## 5.4 Deployable scoring services (AMEX Phase-2-hardening pattern)

Each BP that reaches Notebook 3 gets a FastAPI service wrapping its real scoring function, verified bit-identical to direct computation, with a self-test that checks every real row it can reach — never one sample row (Lesson #4) — and reports a magnitude column on any mismatch. Any weighted-sum reconstruction must replicate the source notebook's real iteration order exactly (Lesson #3); any consumed value must be full-float-precision, never display-rounded or independently recomputed (Lesson #2).

# 6. Regulatory & Compliance Framework

| Framework | Applies to |
| --- | --- |
| Bank Secrecy Act (31 U.S.C. §5311) | Platform-wide |
| BSA structuring statute (31 U.S.C. §5324) | BP4 |
| USA PATRIOT Act §326 (CIP), §314(a)/(b) | BP1, BP5 |
| FinCEN SAR filing requirements (31 CFR §1020.320) | BP1, BP2 (evidence only — not a SAR-prediction model) |
| OFAC sanctions-list screening | BP1, BP5 |
| FFIEC BSA/AML Examination Manual (5 pillars) | Platform-wide |
| FATF 40 Recommendations | BP2, BP6 |
| Wolfsberg AML Principles (correspondent banking) | BP5, BP6 |
| SR 11-7 Model Risk Management | Every model-bearing BP |
| GDPR / cross-border data handling | BP3, BP5 |

## 6.1 Fairness / bias testing

Unchanged from v1.0: the confirmed schema carries no demographic fields, so an ECOA/FCRA-style disparate-impact test is not computable here. Flagged “Not Possible — Data Limitation,” never silently skipped.

# 7. Deliverables Package per Business Problem

Every BP closes with a five-format executive package, generated by the shared src/reporting/report_builder.py module (Home Credit's proven pattern — built once, imported by every BP, never hand-coded per notebook):

- Standalone deployable FastAPI scoring service (Section 5.4)

- Word report + Excel workbook (real formulas, an Assumptions sheet built first with yellow fill / blue font for every hardcoded input, AutoFilter, recalc-verified)

- Interactive HTML dashboard — Chart.js bundled locally, never CDN-loaded; real slicers/filters, KPI tiles, vanilla-JS interactivity, not static images; the dataviz skill's validated CVD-tested palette

- PowerPoint executive deck (board/investigator-briefing version of the same real numbers)

- PDF export, rendered from the Word report or deck — never a separately authored source of numbers

Metrics reframed to compliance-impact terms: false-positive reduction (investigator hours saved), true-positive/typology-confirmation uplift, alert-to-case conversion ratio where applicable, illustrative regulatory-exposure-avoidance explicitly labeled ASSUMPTION. Dollar figures always with B/M shorthand. MODEL_CARD.md + CHANGELOG.md per BP. Docker packaging per BP with the build context documented in the Dockerfile header and MODEL_CARD.md.

FLAG — The moment a BP's HTML dashboard is committed to github_repo/, that BP's own README and the root README both get a “Live Dashboard” link added immediately — GitHub's file browser only shows raw source for .html; only a linked GitHub Pages URL renders it (Lesson #13).

# 8. Executive Rollup Architecture

- Per-BP rollup: each BP's own Notebook 4 is that problem's executive rollup — its own five-format package, not a raw results dump

- Platform-wide rollup: 4 phase-level rollup notebooks + 1 platform-level master rollup, pure pass-throughs reading each BP's own already-computed summary JSON, recomputing nothing

Both the phase-level rollups and the platform-level master rollup ship the identical five-format package used at BP level, scaled to phase-wide and platform-wide numbers.

Three financial categories never blended, in every rollup:

- BENEFIT — summed into a headline run-rate

- COST CONTEXT — informational only, never summed

- PORTFOLIO SCALE — volume context only

# 9. WARP — Resource Governance (Extended: Thermal Protection)

Unchanged core: configure_performance() sets a hardware-detected thread ceiling via env vars (OMP_NUM_THREADS, OPENBLAS_NUM_THREADS, MKL_NUM_THREADS, NUMEXPR_NUM_THREADS, POLARS_MAX_THREADS, RAYON_NUM_THREADS) before any heavy import — a safety CAP at ~92% of logical cores and ~92% of RAM, never 100%, never a floor to force by padding workload. No GPU/NPU path exists in this stack for WARP to activate.

## 9.1 New — thermal protection

Added at the user's explicit request: a thermal_checkpoint() context manager in performance_setup.py inserts a real time.sleep(12) pause (midpoint of the requested 10–15s range — an explicit ASSUMPTION, flagged for correction) after any operation tagged heavy: a full CSV/Parquet load, a model .fit() call, a graph-construction step. Not applied after every cell — only after genuinely heavy operations. This code runs on the user's machine when the notebook runs; Claude never executes it. Not yet written to disk as of this plan's date — queued as part of Notebook 00's build.

# 10. HYPER — Delivery Acceleration

10 techniques adopted, 2 excepted — carried from AMEX's Hypersonic pass (full detail in LESSONS_LEARNED_APPLIED.md, Lesson #12):

- One master notebook template cloned per BP; the same Dockerfile/CI workflow/Makefile/pyproject.toml reused across all 6 BPs

- Notebook-writing, infra, and API/testing run as parallel work streams; batched commits across several notebooks

- One parametric notebook driven by configs/bpN_*.yaml; a shared src/ component library built once

- Auto-generated per-BP docs from docstrings; pre-commit hooks rejecting bad commits before push

- Parallel CI jobs; a per-BP incremental-validation gate before the next BP starts

FLAG — Excepted (never applied on this project): smoke-test-only as a substitute for full coverage — this platform's tests stay full/bit-exact; unverified CLI scaffolding tools — hand-written instead.

# 11. Project Structure & Governance

Folder layout: see PROJECT_STRUCTURE_LOCKED.md, re-locked 2026-09-29 to the 6-BP scope. Governance files at project root, added 2026-09-29 to match AMEX's Phase-2-hardening “Global Standard” pattern:

- .github/ISSUE_TEMPLATE/ (bug_report, feature_request, model_improvement)

- .github/PULL_REQUEST_TEMPLATE.md, pyproject.toml, Makefile

- BENCHMARKS.md — consolidated real baseline-vs-model comparisons, populated only from real run numbers

- .pre-commit-config.yaml

- CI split into ci.yml (lint/test/notebook-syntax) and code-quality.yml (bandit security scan of src/ — extra weight given AML data sensitivity)

requirements.txt updated 2026-09-29: removed the now-dead GenAI/NLP stack (spacy, sentence-transformers, transformers, tokenizers); added python-pptx (was missing despite the five-format package requiring it), lime, imbalanced-learn, pytest-cov, bandit.

# 12. CRISP-DM / AGILE / SMART / 6-Gate SOP

Each BP notebook lifecycle maps to CRISP-DM: Notebook 1 = Business Understanding; Notebook 2 = Data Preparation + Modeling; Notebook 3 = Evaluation + Deployment; Notebook 4 = compliance-specific reporting layered on top. The 6-Gate SOP (Gate 1 Business Understanding through Gate 6 Production Packaging/Governance) is the same governance overlay used on Home Credit, tracked per BP in the Evidence Ledger.

AGILE sequencing: each BP is its own sprint-sized unit of work, one BP completed and validated before the next starts. SMART framing applies to every headline finding in every BP's Notebook 4: specific (a named metric), measurable (a real computed number), achievable (grounded in what the dataset can actually support), relevant (tied to a real regulatory or operational driver), time-bound (framed against a stated run-rate or reporting period).

# 13. GitHub / Kaggle Packaging

- git init/commit never happens inside the mounted Documents folder (fuseblk blocks the unlink git's object store needs — Lesson #9); content is staged in github_repo/, then committed and pushed from a real local disk path outside any mounted/proxied folder

- A GitHub PAT is verified via a non-empty x-oauth-scopes header containing “repo” before use (Lesson #10), and revoked after the push completes

- Kaggle: 50-character title hard cap (confirmed real constraint from Home Credit's MP3/MP4 pushes, both initially exceeded it)

- Any Kaggle-published notebook never embeds the author's real local file paths — an env-var fallback only, checked after the native /kaggle/input resolution finds nothing

# 14. Open Decisions Requiring Confirmation

| Item | Status |
| --- | --- |
| Dataset variant | RESOLVED — HI-Small for primary build |
| Per-BP notebook count | RESOLVED — 4 notebooks |
| Folder / BP structure | RESOLVED — clean rebuild to the 6-BP scaffold |
| Project name | RESOLVED — IBM AML RiskIQ |
| Thermal-protection exact cadence | OPEN — 12-second pause is Claude's ASSUMPTION; confirm or correct |
| GitHub repo name | OPEN — proposed IBM_AML_RiskIQ_Enterprise_Suite, not yet reconfirmed against the 6-BP scope |

# 15. Lineage & Sources

Built from the original v1.0 plan (2026-09-23), the real device-verified PROJECT_STRUCTURE_LOCKED.md and LESSONS_LEARNED_APPLIED.md (both already present on-device, predating this session — read and reconciled with, not overwritten wholesale, 2026-09-29), and the standing methodology documented for AMEX RiskIQ and Home Credit RiskIQ (both independently re-read this session). Fraud Shield and Customer360 Navigator remain named as the platforms this project's original folder scaffold was mirrored from 1:1; their detailed build methodology was not independently re-verified in this session beyond that structural match — no dedicated memory record for either exists to check against, honestly noted rather than assumed.